Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25 October 2026 |
| --- | --- |
| Team ID | Individual project; official Team ID not provided |
| Project Name | Global Fuel Prices and Taxation Trends |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | Problem and scope | PB-1 | Define problem, intended users, scope and success criteria. | 3 | High | Rudraraj Singh Bhati |
| Sprint 1 | Data review | PB-2 | Inspect CSV fields, coverage and data-quality issues. | 5 | High | Rudraraj Singh Bhati |
| Sprint 2 | Data quality | PB-3 | Add missing-value, duplicate, mapping, standardization, outlier and temporal checks. | 5 | High | Rudraraj Singh Bhati |
| Sprint 2 | Analytical calculations | PB-4 | Create calculated fields for average price, price difference, uniqueness and quality flags. | 5 | High | Rudraraj Singh Bhati |
| Sprint 3 | Visualization development | PB-5 | Build geographic, trend, taxation and country-comparison views. | 8 | High | Rudraraj Singh Bhati |
| Sprint 3 | Dashboard and Story | PB-6 | Compose dashboard and seven-scene Story. | 8 | High | Rudraraj Singh Bhati |
| Sprint 4 | Publishing and testing | PB-7 | Publish to Tableau Public and verify load/filter/navigation behaviour. | 5 | High | Rudraraj Singh Bhati |
| Sprint 4 | Web integration and evidence | PB-8 | Embed published views in Flask/HTML site; assemble report and demo evidence. | 5 | High | Rudraraj Singh Bhati |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | 8 | Scope + data review | Not recorded | Not recorded | Not separately recorded | Completed in project workflow; exact dates not supplied |
| Sprint 2 | 10 | Preparation + calculations | Not recorded | Not recorded | Not separately recorded | Workbook contains quality checks and 9 calculations |
| Sprint 3 | 16 | Visualizations + dashboard/story | Not recorded | Not separately recorded | Not separately recorded | Dashboard and Story published |
| Sprint 4 | 10 | Performance, web integration, docs/demo | Not recorded | Not recorded | Not separately recorded | Performance tests observed; documentation/demo evidence to submit |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

## Planning note

Story-point values are retrospective planning estimates for organizing work, not measured team velocity. Exact historical sprint start/end dates and a formal burndown log were not supplied, so they are intentionally not invented.